# Exercise 3 — Weighted Decision Matrix & Phased Roadmap

Selected Vendor for Roadmap: HubSpot

# Part A — Step-by-Step Instructions

Create a Decision Matrix prompt using these criteria and weights: TCO Cost Model (30%), Customization & Scale (20%), Setup (25%), and User Adoption Ease (25%).

Score each of the three vendors from 1–10 for every criterion.

Calculate each weighted score using: Weighted Score = Raw Score × Weight.

Verify that the weights total exactly 1.0 (100%): 30% + 20% + 25% + 25% = 100%.

Add the four weighted scores for each vendor to obtain the total weighted score.

Save the completed decision matrix as decision_matrix.md.

Use the selected vendor, HubSpot, to create a phased 6-month implementation roadmap.

Create four phases: Phase 1 — Planning & Data Cleanup (Month 1); Phase 2 — System Configuration & Pilot (Months 2–3); Phase 3 — Full Migration & Staff Training (Months 4–5); Phase 4 — Post-Launch Optimization (Month 6).

Format the roadmap as a Markdown text Gantt chart.

Create a risk registry containing 3 implementation risks with Risk Event, Probability, Impact, and Mitigation columns.

Save the roadmap and risk registry together in implementation_plan.md.

# Part B — Decision Matrix Prompt

Create a Markdown decision matrix comparing three vendors against these weighted criteria:
TCO Cost Model (30%), Customization & Scale (20%), Setup (25%), and User Adoption Ease (25%).
Assign each vendor a raw score from 1–10 for each criterion. Calculate each weighted score as
Raw Score × Weight and calculate the final weighted total for each vendor. Verify that the weights
sum to exactly 100%. Show the calculation steps and identify the vendor with the highest weighted
total for selection. Keep the scoring assumptions transparent.

# Part C — Decision Matrix Template

| Vendor | TCO 30% | Customization & Scale 20% | Setup 25% | Adoption 25% | Weighted Total |
| --- | --- | --- | --- | --- | --- |
| Vendor 1 | Raw: __ / Weighted: __ | Raw: __ / Weighted: __ | Raw: __ / Weighted: __ | Raw: __ / Weighted: __ | Raw: __ / Weighted: __ |
| Vendor 2 | Raw: __ / Weighted: __ | Raw: __ / Weighted: __ | Raw: __ / Weighted: __ | Raw: __ / Weighted: __ | Raw: __ / Weighted: __ |
| HubSpot | Raw: __ / Weighted: __ | Raw: __ / Weighted: __ | Raw: __ / Weighted: __ | Raw: __ / Weighted: __ | Raw: __ / Weighted: __ |

Formula: Weighted Score = Raw Score × Weight. Example: a raw score of 8 for a 30% criterion = 8 × 0.30 = 2.40.

Weight check: 0.30 + 0.20 + 0.25 + 0.25 = 1.00 (100%).

# Part D — Roadmap & Gantt Prompt

Create a 6-month implementation roadmap and Markdown text Gantt chart for the selected vendor,
HubSpot. Include:
Phase 1 — Planning & Data Cleanup (Month 1)
Phase 2 — System Configuration & Pilot (Months 2–3)
Phase 3 — Full Migration & Staff Training (Months 4–5)
Phase 4 — Post-Launch Optimization (Month 6).
Show the timing and major activities for each phase.

# Part E — Roadmap Template

| Phase | M1 | M2 | M3 | M4 | M5 | M6 |
|---|---|---|---|---|---|---|
| Phase 1 — Planning & Data Cleanup | █ | | | | | |
| Phase 2 — System Configuration & Pilot | | █ | █ | | | |
| Phase 3 — Full Migration & Staff Training | | | | █ | █ | |
| Phase 4 — Post-Launch Optimization | | | | | | █ | |

Major activities should be listed below the Gantt chart for each phase.

# Part F — Risk Registry

| Risk Event | Probability | Impact | Mitigation |
|---|---|---|---|
| Incomplete or inaccurate legacy data during migration | Medium | High | Profile, cleanse, validate, and reconcile data before migration. |
| Low user adoption after rollout | Medium | Medium | Run pilot sessions, provide role-based training, and collect user feedback. |
| Configuration or integration issues delay launch | Medium | High | Test integrations during the pilot, maintain a defect log, and define rollback procedures. |

# Part G — Required Deliverables

decision_matrix.md — Completed weighted decision matrix with raw scores, weighted scores, and total calculations.

implementation_plan.md — HubSpot 6-month roadmap/Gantt chart plus 3-risk registry.

Decision-matrix prompt — The exact prompt used to generate and calculate the matrix.

Roadmap & Gantt prompt — The exact prompt used to generate the implementation plan.

# Part H — Verification Checklist

Four criteria are present with weights of 30%, 20%, 25%, and 25%.

Weights total exactly 100%.

Every vendor has a raw score from 1–10 for every criterion.

Every weighted score is calculated as Raw Score × Weight.

Each vendor's weighted total equals the sum of its four weighted scores.

HubSpot is used as the selected vendor for the six-month roadmap.

All four roadmap phases and their required months are included.

The risk registry contains exactly three implementation risks with probability, impact, and mitigation.